DATA4991 Project Proposal Template

Project Title: Battery Optimization

Team Members:

- Zack Sickmann — zrsickma@mtu.edu

1 Introduction & Motivation

As the grid begins to rely further and further upon renewable resources, battery storage is going to be a lot more common in order to flatten the energy surplus during sunny and windy hours, as well as raise the energy deficit during cloudy/nighttime and calm hours. This will require more advanced battery storage algorithms in order to optimize energy sales while considering the day ahead and real time prices.

2 Problem Statement

How can we optimize grid level battery charging to maximize energy sales while minimizing battery degradation?

3 Objectives

• Build and compare models for forecasting real time prices over the next 24 hours using recent historical data including solar, wind, outage, load, and weather.

• Compare to day ahead prices and build algorithmic and reinforcement models to buy and sell energy over that 24 hour period taking into account battery degradation

• Evaluate the earnings of our models and compare the various methods and strategies to optimize earnings.

4 Scope of Work

In-Scope: [Tasks, analyses, methods, or features you will cover]

Out-of-Scope:

- Battery usage for frequency compensation or reliability concerns

5 Methodology

• Data/Dataset:

- LMP Day Ahead - for day ahead market optimization.

- LMP Real Time 5 min - for real time adjustments

- LMP Real Time Final

- Battery decay function - for charge/discharge penalty

- LMP Future Predictions - for more fine tune adjustments/ optimization planning

  - Option A - Use real data (LMP Day ahead)

  - Option B - Build our own model based on weather data, load forecasts, etc.

- Solar Forecast

- Wind Forecast

- Load Forecast

- Outage Forecast

Reach Datasets:

- Weather for outages

- Uranium, natural gas, coal prices

- News Cycle (sentiment analysis)

• Data Preparation: Much of the preparation has already been done, however there will need to be a lot of research into understanding what the data actually means and how we can use it. Pulling data and joining tables will be the primary workload. Data is likely entirely clean

• Methods/Models:

- Real time forecasting

- Moving averages

      - Tune for window size

    - Exponential smoothing

      - Tune for smoothing function

    - Sarima

      - More information needed

    - State Space Models

      - More information needed

    - Non-linear ML models

      - Random Forest, XGBoost, LightGBM

- Charge/Discharge Optimization

  - Simple heuristic based algorithms

  - Reinforcement Learning

• Tools/Technologies: Python, Pandas, SKLearn, Numpy

• Workflow:

Data collection → Data preparation → Analysis/modeling → Evaluation→ Optimization → Evaluation

6 Feasibility Study

Technical Feasibility: The underlying data science/optimization techniques are relatively straightforward, with the exception of reinforcement learning and time series analysis, which the group has little experience with. The bulk of the hurdles will come from applying Data Science background to this specific domain. Two of the group members have a background working in the energy industry which will help to guide the team. There will however be a lot of learning on, for example, how the energy market works and how large scale batteries decay/need to be maintained.

Time Feasibility: The time line for this project is ambitious but not completely unreasonable. There will be some learning hurdles in the first couple fo weeks as the group gets caught up to speed on how to apply our data science to this new domain, but past that the timeline seems doable.

7 Implementation Plan & Timeline

[Provide a brief timeline (week 3–week 12) or Gantt chart if possible. E.g., Week 3–4 data collection/preparation, Week 5–6 exploratory analysis, Week 7–8 modeling, Week 9–10 evaluation, Week 11–12 finalization.]. [Briefly describe the software development/process model that your team will follow throughout the project. Examples include Agile, Scrum, Kanban, Iterative/Incremental Development, or another appropriate model.]

| Week | Main Team | RL Team |
| --- | --- | --- |
| 3 | - Plan data we need fully - Pull Data - Plan out and learn about more complex models we will use - Build and tune moving average model | - Research RL Models |
| 4 | - Begin building complex models - Build and tune Exponential smoothing model | - Begin building prototype of RL model - Use real time over next 24 hours and day ahead - We will substitute true real time in with predicted real time later |
| 5 | - Finalize complex models | - Continue building prototype |
| 6 | - Evaluate all models | - Finalize prototype |
| 7 | - Plan Algorithm - Figure out battery degradation formula | - Figure out how to substitute predicted real time into the model |
| 8 | - Build algorithm | - Train and tweak RL Model |
| 9 | - Finalize Algorithm | - Train and tweak RL Model |
| 10 | - Calculate historical battery sales | - Train and tweak RL Model |
| 11 | - Evaluate | - Evaluate |
| 12 | - Paper/Presentation | - Paper/Presentation |

8 Tools & Resources

[List all datasets, software, libraries, computing resources, APIs, databases, or other re sources you will use.]

Datasets:

Much of our data will come from grid status. It will be augmented with weather and other data. This is fully enumerated in section 5

Software:

Jira for team planning

9 Expected Outcomes

The expected outcome is a prototype of a model that could be implemented and integrated into a battery facility to help the facility behave optimally by learning optimal conditions for charging and discharging batteries. Assuming that the battery was on the MISO grid, it would be able to make accurate decisions without any training. If it was on a non-MISO grid, it would be able to make somewhat accurate decisions without any training, but to reach the same level of accuracy, it would require more training.

10 Challenges & Risk Mitigation

[List possible risks or challenges such as data availability, data quality, computational limitations, model performance, or time constraints, and describe strategies to address them.]

Lack of domain knowledge. The team will address this by developing a firm foundation of knowledge before progressing too far on the project.

Data limitations: You have limited file and row pulls per month. We should be able to get around this by continuing to make new accounts whenever we run out of pulls.

Computational Power: this may be an issue because the size of the data is incredibly large, and RL models tend to already take a large amount of computing power. We should be able to get around this by learning about and using the cluster, as mentioned by Dr. Roy.

11 Deliverables

- Completed Project Proposal (PDF)

- Multiple Real Time Prediction Models with a best model

- Multiple battery optimization algorithms

- One Reinforcement Learning Model

12 References

[List key research papers, datasets, software/tools, documentation, or other resources you will rely on.]

gridstatus.io

PJM Data Miner II

2